| Title | Branch Switches Implementation |  |
| --- | --- | --- |
| Category | Scope of Work | Customer Name: L&T Finance Ltd |
| Date | 12/01/2026 |  |
| Created By | Atharva S. Sathe |  |

Table of Contents

1. Executive Summary	3

2. Project Objectives	3

3. Scope of Work	4

4. Pre-Requisites	5

5. Deployment Architecture	5

6. High-Level Implementation Approach	5

7. Conclusion	7

8. Handover	8

9. Project Closure	8

# 1. Executive Summary

# This Scope of Work (SoW) defines the deployment of a standardized and centrally managed switching solution across the organization’s branch locations using FortiSwitches.

# The objective of this project is to enable a secure, reliable, and scalable branch network foundation that supports business operations through consistent network segmentation, centralized visibility, and simplified management. The solution will improve operational efficiency, enhance security, and ensure a consistent user experience across all locations while reducing the complexity of managing distributed network infrastructure.

# This document outlines the scope, approach, assumptions, and deliverables associated with implementing this branch switching solution.

# 2. Project Objectives

- Standardize Branch Switching:

Deploy a consistent switching framework across all branch locations.

- Centralize Management and Visibility:

Enable centralized configuration and monitoring of all branch switches.

- Improve Network Segmentation:

Implement structured VLAN-based segmentation for secure and controlled access.

- Enhance Branch Network Reliability:

Ensure stable and resilient connectivity to support business operations.

- Strengthen Access-Layer Security:

Apply baseline security controls to reduce unauthorized access and internal risks.

# 3. Scope of Work

#### Under Scope

- Validation of branch network requirements and design

- Onboarding and registration of FortiSwitches at branch locations

- Configuration of:

  - VLANs and segmentation

  - Access and trunk ports

  - Uplinks to FortiGate

  - Management and monitoring

- Implementation of basic network security controls

- Integration with central authentication and monitoring (if applicable)

- Testing, validation, and handover

#### Out of Scope

Unless explicitly agreed, the following are excluded:

- Physical installation, rack mounting, and cabling

- ISP or WAN provisioning

- Third-party network device configuration

- Advanced routing or MPLS

- Custom automation or scripting

- End-user device troubleshooting

- Application or server configuration

- Security incident response

- Ongoing managed services or operations

## 4. Pre-Requisites

#### Customer Responsibilities

- Provide physical or remote access to branch sites

- Ensure switches are powered and connected

- Provide approved VLAN and IP addressing design

- Provide FortiGate admin access

- Confirm maintenance windows

- Confirm change approvals

- Provide authentication integration details (if required)

#### Technical Pre-Requisites

- FortiSwitch hardware available at each branch

- FortiGate firewall installed and reachable at each branch

- Compatible firmware versions

- Internet connectivity for FortiGuard and updates

- DNS, NTP, and gateway details

## 5. Deployment Architecture

- FortiSwitch will operate under FortiManager/Fortigate Firewall

- FortiGate/FortiManager acts as:

  - Central controller

  - Policy enforcement point

  - Visibility and logging point

- Branches follow a standardised template

## 6. High-Level Implementation Approach

#### Phase 1 – Planning

- Review branch design

- Confirm VLAN, IP, and port mapping

- Confirm number of switches per branch

- Confirm uplink topology

#### Phase 2 – Onboarding

- Connect FortiSwitch to FortiGate

- Authorize and register devices

- Apply standard branch templates

#### Phase 3 – Configuration

- VLAN creation and assignment

- Port profile application

- Uplink and trunk configuration

- Management and monitoring setup

#### Phase 4 – Security Enablement

- Enable port security features

- Apply segmentation policies

- Enable 802.1X if required

#### Phase 5 – Testing

- Connectivity and reachability testing

- Authentication testing (if applicable)

- Failover testing (if HA exists)

#### Phase 6 – Handover

- Provide documentation

- Share configs and diagrams

- Customer signoff

#### Phase 7. Integration

- FortiGate firewall at each branch

- FortiAuthenticator / RADIUS (optional)

- Central monitoring / SIEM (optional)

#### Phase 8. Deliverables

- Configured FortiSwitch at each branch

- Standard configuration template

- Network diagrams

- Test results

- Handover documentation

#### Phase 9. Assumptions

- Branch designs are consistent

- Hardware is pre-installed

- Change approvals are in place

- No major redesign during implementation

#### Phase 10. Risks and Dependencies

| Risk | Impact | Mitigation |
| --- | --- | --- |
| WAN delay | Branch delay | Pre-validation |
| Access issues | Delays | Access confirmation |
| Firmware mismatch | Failure | Pre-check |
| Scope creep | Delay | Change control |

#### Phase 11. Change Management

Any scope changes will be reviewed, approved, and scheduled separately.

# 7. Conclusion

This Scope of Work defines a structured approach for implementing a standardized and centrally managed branch switching solution for the organization. The solution will enhance network reliability, improve security at the access layer, and simplify operations across all branch locations.

The implementation team is committed to delivering a high-quality deployment through careful planning, controlled execution, thorough validation, and clear knowledge transfer, ensuring the solution is smoothly integrated into the organization’s network environment and supports ongoing business needs.

Note: Once the Scope of Work document is approved, a detailed Low-Level Design will be share with the team.

# 8. Handover

The Techsec Digital team will provide the Knowledge transfer session on the configuration of policies and provide the reports.

# 9. Project Closure

After Successful completion of Endpoint Security Solution Implementation, User acceptance test & Handover of project technical documentation, both Techsec Digital & L&T Finance Ltd will sign the Project completion Milestone report.